## Slide 1: Two Weeks Notice
Team Participation

## Slide 2: Team Introduction
Who is you?
Casualties:
  Sohaib Ali
  Premadass “DaBadass” Kanisan

## Slide 3: Two Weeks Notice
Your job’s a joke
You’re broke
Your love life’s DOA
Stick it to the man
Get that sweet severance Monets
Discover yourself
Find out what love is
Based on a true story

## Slide 4: Features + Mechanics
On-click interaction
  Inventory
  Polymorphic interaction outcomes
Isometric rendering
  3D array
  Rendering order
  Poverty map editor
Persistent room transitions
Dialogue branching
Cutscene and event scripting
  NPC movement

## Slide 5: Critical Analysis
Meeting milestones
  “Sprint” methodology
  Functional subgroups
  +50 Farhang boost in OOP by late game
Features cut
  Mouse based movement with pathing
  Scope of delivered product shortened to 1 day demo

## Slide 6: Critical Analysis
Five things that went right
  All “must have” features included
  Many “nice to have” features as well
  All milestones were met
  Forced learning of JavaScript resulted in utilizing prototypal inheritance to expedite content creation
  Used GitHub, sort of?

## Slide 7: Critical Analysis
Five things that went wrong
  RIP Sohaib, Prem (never forget)
  Early code overhaul during Sohaib “sprint” -> RIP -> posthumous confusion
  Downtime from upstream delays in workflow
  Time lost due to JavaScript idiosyncrasies
    ; instead of , = all-nighter
    = instead of : = all-nighter
    no pointers, value or reference?
  Used GitHub, not really

## Slide 8: Critical Analysis
Future improvements
  Use GitHub better
  Hire professional high-energy executive to handle management and embezzle funding
  Have executive do buzzword things like optimize workflow dependencies and promote synergy
  Have dedicated asset team
  Staff size should scale with scope of project
  Do not allow powers that be to decide language for you
  Do not allow powers that be to make you waste time doing pretend stock market speculation

## Slide 9: Game Time!
Winners don’t use drugs